| 1HANDINDIA Multi-Vendor Ecommerce Marketplace Project Scope & Development Agreement |  |  |  |
| --- | --- | --- | --- |
| Client Name Vignesh | Prepared By Kishoresharma | Date 23-05-2026 | Project Budget INR 19,000 |

Document Status & Purpose Status: Awaiting client approval and advance payment to commence development Purpose: This document confirms the complete development scope for 1HANDINDIA marketplace Binding Agreement: Client approval of this document constitutes acceptance of all terms and conditions

# 1. Document Purpose

This document confirms the complete development scope, features, timeline, payment terms, and deliverables for the 1HANDINDIA multi-vendor ecommerce marketplace.

After the client approves this document and makes the advance payment, the listed features will be treated as the confirmed development scope.

Any feature or change after the launch will be discussed separately and may require additional budget.

# 2. Project Summary

1HANDINDIA will be a comprehensive multi-vendor ecommerce marketplace where multiple sellers, vendors, nearby stores, suppliers, and business sellers can register and sell products through one unified platform.

The platform will support:

- Customer shopping with mobile-first responsive design

- Vendor product selling with dedicated seller tools

- B2B business enquiries with RFQ workflow

- Admin control panel with complete marketplace management

- Mobile applications

- Courier workflow with live delivery tracking

- Automated seller payout system

- Advanced marketplace features including chat, analytics, and loyalty programs

# 3. Confirmed User Types

- Customer / B2C Buyer — Individual shoppers purchasing for personal use

- Seller / Vendor — Independent businesses selling products on the platform

- Nearby Store / Local Shop — Physical stores expanding to online sales

- Business Buyer / B2B Buyer — Companies purchasing in bulk with special pricing

- Admin Team — Platform owners managing the entire marketplace

- Support / Delivery Team — Customer service and logistics personnel (if enabled)

# 4. Complete Feature Scope

The following sections detail every feature included in the development scope. This is a complete and exhaustive list of all functionalities to be delivered.

## 4.1 Core Platform Features

- Multi-vendor ecommerce marketplace website

- Mobile-friendly responsive design for all devices

- Customer shopping flow with product discovery

- Vendor and seller onboarding with approval workflow

- Nearby store selling support

- Complete product listing and catalogue management

- Shopping cart and checkout flow

- Order placement and management

- Order tracking system

- B2B enquiry flow with quotation requests

- Admin dashboard with complete control

- Seller approval and management workflow

- Product management and moderation

- Order management system

- Reporting and analytics

- Commission management (manual and percentage-based)

## 4.2 Mobile Applications

- Dedicated seller mobile app

- Same login credentials across website and apps

- Synchronized product, customer, seller, and order data

- In-app order tracking

- Push notification system

## 4.3 Customer / B2C Features

- Customer registration and login system

- Customer profile management

- Homepage with personalized browsing

- Category browsing and navigation

- Product listing pages with filtering

- Advanced product search functionality

- Product detail pages with complete information

- Product image gallery viewing

- Product descriptions and specifications

- Real-time price and stock status display

- Seller details and vendor profile viewing

- Vendor/store profile pages

- Wishlist and saved products feature

- Add to cart functionality

- Cart management (add, remove, update quantities)

- Complete checkout flow

- Order placement system

- Order history and tracking

- Live delivery tracking with courier integration

- Store pickup or click-and-collect option

- Advanced buyer-seller chat system

- Support ticket system for customer service

- Chatbot support for common queries

- Mobile-optimized shopping experience

- Payment gateway integration readiness

- Online payment support (upon gateway approval)

- Invoice and order receipt generation

## 4.4 Vendor / Seller Features

- Seller registration and onboarding

- Seller login and authentication

- Nearby store registration workflow

- Complete seller profile creation

- Store name, logo, and banner setup

- Store address and location management

- Store contact details configuration

- Business information collection

- Admin approval requirement before selling

- Comprehensive seller dashboard

- Add, edit, and remove products

- Multiple product image upload

- Product price management

- Product stock management

- Product details and specification management

- Product order status management

- View and manage received orders

- Sales summary and performance metrics

- Seller subscription plan management

- Dedicated seller mobile app access

- Buyer-seller chat functionality

- B2B enquiry viewing and management

- Quotation request handling

- Public vendor/store profile page

- Admin-controlled seller suspension capability

- Product approval and moderation system

## 4.5 B2B Business Buyer Features

- Business buyer registration with company verification

- Business buyer login system

- Company details collection

- GST and business license details collection

- Bulk order enquiry system

- Request for quotation (RFQ) feature

- Product-wise quotation requests

- Purchase order and reference number management

- Advanced RFQ workflow

- PO document upload functionality

- B2B approval workflow

- Special business pricing rules

- Admin visibility of B2B enquiries

- Seller access to B2B enquiries

- Manual response support for enquiries

## 4.6 Admin Panel Features

- Secure admin login system

- Comprehensive admin dashboard

- Website performance summary

- Complete customer management

- Seller and vendor management

- Business buyer account management

- Seller approval and rejection workflow

- Seller suspension and reinstatement

- Category and sub-category management

- Product catalogue management

- Product approval and rejection system

- Banner and promotional content management

- Homepage content management (CMS)

- Policy page management

- Complete order management system

- Order status management

- Sales reports and analytics

- Seller performance reports

- Product performance reports

- B2B enquiry reports

- Advanced analytics dashboard

- Advanced tax calculation and reports

- GST invoice automation

- Automated seller payout control

- Seller subscription plan configuration

- Paid seller promotion management

- Buyer-seller chat monitoring

- Support ticket system management

- Loyalty and reward system configuration

- Multi-language content management

- Multi-currency settings

- Advanced audit logs for security

- Advanced data backup automation

- Manual commission setup

- Percentage-based commission configuration

- Support enquiry and ticket management

## 4.7 Advanced Features

- Advanced buyer-seller real-time chat system

- Courier API integration for shipping

- Live delivery tracking with updates

- Multiple seller subscription plan tiers

- Paid seller product promotion system

- Advanced B2B RFQ workflow automation

- Multi-vendor quotation comparison

- B2B order approval workflow

- Special business pricing rule engine

- GST invoice generation and automation

- Advanced tax calculation and reporting

- Support ticket system with priority management

- Store pickup and click-and-collect functionality

- Multi-language support (configurable languages)

- Multi-currency support with exchange rates

- Comprehensive audit logs for all actions

- Automated daily and weekly data backups

## 4.8 Payment and Billing

- Payment gateway integration readiness

- Online payment enablement (subject to gateway approval)

- Cash on delivery option (if client approves)

- Manual bank transfer confirmation (if client approves)

- Customer order receipt and invoice generation

- Seller commission handling (manual or automated)

- Seller payout history and statements

- GST invoice automation

- Advanced tax reports for compliance

Important Note on Payment Integration Payment gateway transaction charges are NOT included in development budget Payment provider setup costs are NOT included in development budget Online payment can be enabled only after payment provider approval Customer order receipt/invoice format will be finalized during requirement gathering

## 4.9 Delivery and Shipping

- Delivery status management system

- Manual order status update capability

- Shipping partner details collection

- Courier API integration

- Live shipment tracking

- Store pickup or click-and-collect option

Important Note on Shipping Courier partner charges are NOT included in development budget Shipping partner details will be collected from client Courier API integration included (subject to API availability)

## 4.10 Content and Policy Pages

- Homepage content management

- Category content pages

- Product content templates

- Seller/store content pages

- Contact page with form

- Privacy policy page

- Terms and conditions page

- Refund and return policy page

- Seller policy page (if required)

- Support and help information pages

# 5. Items NOT Included in Development Budget

The following items are explicitly excluded from the development budget and will be the client's responsibility:

- Domain name purchase or renewal costs

- Web hosting or server charges (monthly/annual)

- Payment gateway transaction fees and charges

- Payment gateway provider setup costs

- SMS service provider charges

- WhatsApp Business API charges

- Email service provider charges (SendGrid, etc.)

- OTP service provider charges

- Push notification service charges

- Courier and logistics API service charges

- Courier partner delivery charges

- Google Play Store developer account fees ($25 one-time)

- Apple App Store developer account fees ($99/year)

- Payment gateway merchant account approval waiting time

- Courier partner account approval delays

- App Store or Play Store approval review delays

- Third-party API subscription fees

- Content creation (product descriptions, images, videos)

- Digital marketing

- Ongoing maintenance after delivery (unless contracted separately)

# 6. Required Details and Assets From Client

The client must provide the following information and assets before or during the development process:

- Business name and legal entity details

- Company logo (high resolution, vector format preferred)

- Brand colors and style guide

- Primary contact phone number

- Primary contact email address

- Business address for company information

- Seller onboarding and approval rules

- Payment gateway account details (when available)

- Shipping partner account details (when available)

- Courier partner API credentials (when available)

- Google Play developer account details (for Android publishing)

- Apple Developer account details (for iOS publishing)

- SMS, WhatsApp, email, OTP service account details

- B2B RFQ and quotation approval rules

- Seller payout schedule and commission rules

- GST and tax invoice requirements

- Multi-language requirements (languages to support)

- Multi-currency requirements (currencies to support)

- Return and refund policy content

- Seller terms and conditions

- Privacy policy content (or assistance required)

- Terms and conditions content (or assistance required)

- Social media profile links

- Homepage banner images and content

- Any existing brand assets or marketing materials

# 7. Estimated Project Timeline

The project timeline depends on multiple factors including client feedback speed, content availability, third-party service approvals, and scope complexity.

Timeline Dependencies Client feedback and approval speed Content and asset availability from client Payment gateway provider approval Courier partner API integration approval Google Play Store and App Store review and approval Third-party service account setup and verification

Total Estimated Duration Estimated Total Time: 2-4 months from project start This timeline assumes timely client responses and third-party approvals Delays in approvals, content, or feedback will extend the timeline accordingly

# 8. Payment Terms and Schedule

The project budget of INR 19,000 will be paid in three installments as follows:

| Stage | Milestone | Amount |
| --- | --- | --- |
| 1 | Project Initiation — To start development work | INR 5000 [✔] |
| 2 | Before Final Deployment & Complete Handover | INR 14000 |

# 9. Change Request and Scope Modification Policy

Any feature, functionality, or design change not explicitly listed in this document will be treated as an additional scope request.

Extra or modified requests may impact:

- Project timeline - delays to accommodate new features

- Development priority - existing features may be delayed

- Testing scope - additional QA time required

- Final delivery date - extended completion timeline

# 10. Final Project Deliverables

Upon project completion and final payment, the client will receive:

- Complete 1HANDINDIA marketplace website (fully functional)

- Admin control panel with complete access

- Seller dashboard and vendor management system

- User manuals for Admin, Seller, and Customer

- Deployment on client's hosting (if provided)

- Play Store and App Store submission support

# 11. Client Confirmation Statement

By signing this document, the client (Vignesh) confirms the following:

- I have read and understood the complete project scope detailed in this document

- I agree to the feature list, inclusions, and exclusions mentioned herein

- I understand and accept the payment terms and schedule

- I acknowledge the estimated timeline and its dependencies

- I understand that changes beyond this scope may incur additional costs

- I agree to provide all required information and assets in a timely manner

- I understand that third-party service delays are beyond developer control

- I authorize the development team to proceed with this project

- I agree to make the advance payment to initiate development

# 13. Legal Terms and Conditions

## 13.1 Intellectual Property

Upon final payment, all intellectual property rights, designs, and documentation, will be transferred to the client. Until final payment, all work remains the property of the development team.

## 13.2 Confidentiality

Both parties agree to keep all project information, business details, and proprietary information confidential.

## 13.3 Liability

The development team is not liable for third-party service failures, hosting issues, payment gateway problems, or any losses arising from platform usage after delivery.

## 13.4 Termination

Either party may terminate this agreement with written notice. In case of termination, the client will be liable for payment up to the completed work stage.

# 14. Approval and Signatures

This document serves as a binding agreement between the client and the development team. Both parties must sign below to authorize the commencement of the project.

CLIENT APPROVAL & SIGNATURE

Client Name: Vignesh Project Budget: INR 19,000 (Rupees Nineteen Thousand Only) Advance Payment : [ RECEIVED ] INR 5000 (Rupees Five Thousand Only) Client Confirmation Statement: I, Vignesh, hereby confirm that I have read, understood, and agree to all terms, conditions, features, timelines, payment terms, and exclusions mentioned in this document. I authorize the development team to proceed with the project as per the agreed scope. Client Signature: (Sign above) Date of Approval: 26-05-2026 (DD-MM-YYYY)

PREPARED BY

Developers Name: Kishoresharma T , Harini U S Document Prepared Date: 25-05-2026

This document is a legally binding agreement. Please retain a copy for your records. For any clarifications or questions, please contact the development team before signing.

Thank you for choosing us for your project. We look forward to building 1HANDINDIA together!